SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1063 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: |  | Reg. No.: |  |
| Date: |  | Duration: | 60 minutes |

Code of Conduct I K. GovindhRaina/192521070 certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: K. GovindhRaina

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification | /5 |
| Epics & User Stories | /5 |
| Acceptance Criteria | /5 |
| Product Backlog Prioritization & Sprint Planning | /5 |
| Story Point Estimation, Sprint Goal & Presentation | /5 |
| TOTAL | /25 |

Intelligent Fuel Consumption Monitoring and Vehicle Analytics System

Course: Software Engineering

Course Code: CSA1003
Prepared By: K. GovindhRaina
Register Number: 192521070
Department: B.TECH Information Technology
Institution: SIMATS Engineering College

Project Vision and Stakeholders

Project Vision

The Intelligent Fuel Consumption Monitoring and Vehicle Analytics System aims to develop a smart platform that continuously monitors vehicle fuel consumption and provides detailed analytics on vehicle performance. The system uses real-time data collected from sensors and IoT devices to identify fuel inefficiencies, monitor driving behavior, detect abnormal fuel usage, and provide timely maintenance alerts. The ultimate goal is to reduce fuel costs, improve vehicle efficiency, and promote environmentally friendly driving practices.

Project Objectives

- Monitor fuel consumption in real time.

- Improve fuel efficiency through intelligent analytics.

- Detect fuel theft, leakage, or abnormal fuel usage.

- Generate reports for fuel usage and vehicle performance.

- Provide maintenance reminders to prevent vehicle failures.

- Help fleet managers reduce operational costs.

- Support data-driven decision-making using vehicle analytics.

- Increase the lifespan of vehicles through preventive maintenance.

Key Stakeholders

Vehicle Owner

The vehicle owner uses the system to monitor fuel consumption, view vehicle performance, receive maintenance reminders, and reduce unnecessary fuel expenses.

Fleet Manager

The fleet manager monitors multiple vehicles, compares fuel efficiency, analyzes fleet performance, and optimizes operational costs.

Driver

Drivers receive feedback on driving habits, fuel-efficient driving suggestions, and notifications about vehicle performance.

System Administrator

The administrator manages user accounts, vehicle registrations, permissions, and overall system security.

Maintenance Team

The maintenance team uses analytics and maintenance alerts to schedule servicing and prevent unexpected vehicle breakdowns.

Development Team

Developers design, build, test, and maintain the software system throughout the project lifecycle.

Project Manager

The project manager plans the project, coordinates team activities, monitors progress, and ensures timely delivery.

2. Epics and User Stories

Epic 1: User Management

This epic focuses on allowing users to securely access the application.

User Story 1

As a vehicle owner, I want to register an account so that I can access the fuel monitoring system.

User Story 2

As a vehicle owner, I want to securely log into the system so that my personal and vehicle information remains protected.

User Story 3

As an administrator, I want to manage user accounts so that only authorized users can use the application.

Epic 2: Vehicle Management

This epic enables users to manage vehicle information.

User Story 4

As a vehicle owner, I want to register my vehicle so that I can monitor its fuel consumption.

User Story 5

As a vehicle owner, I want to update vehicle information so that the system always contains accurate details.

Epic 3: Fuel Monitoring

This epic provides real-time monitoring of fuel consumption.

User Story 6

As a vehicle owner, I want to monitor real-time fuel consumption so

that I can identify fuel wastage.

User Story 7

As a fleet manager, I want to compare fuel consumption across multiple vehicles so that I can identify inefficient vehicles.

Epic 4: Vehicle Analytics

This epic focuses on analyzing collected vehicle data.

User Story 8

As a vehicle owner, I want to view fuel efficiency reports so that I can improve my driving habits.

User Story 9

As a fleet manager, I want vehicle performance analytics so that I can reduce operational expenses.

Epic 5: Alerts and Notifications

User Story 10

As a vehicle owner, I want maintenance reminders so that I can service my vehicle on time.

User Story 11

As a fleet manager, I want fuel theft alerts so that I can immediately investigate unusual fuel loss.

3. Acceptance Criteria

User Story: User Login

Given
The user has already created an account.

When
The user enters a valid username and password.

Then
The system should authenticate the user and display the dashboard.

User Story: Vehicle Registration

Given
The user is logged into the application.

When
The user enters valid vehicle information.

Then
The vehicle should be successfully added to the user's account.

User Story: Fuel Monitoring

Given
The vehicle is connected to the IoT fuel monitoring device.

When
Fuel sensor data is received.

Then
The system should display the updated fuel level in real time.

User Story: Fuel Analytics

Given
The system has collected sufficient driving data.

When
The user opens the analytics dashboard.

Then
The system should display mileage, fuel efficiency, fuel consumption trends, and driving behavior.

User Story: Maintenance Reminder

Given
The vehicle has reached the scheduled maintenance interval.

When
The due date arrives.

Then
The system should send a maintenance notification.

User Story: Fuel Theft Detection

Given
The fuel level decreases unexpectedly while the vehicle is parked.

When
The system detects abnormal fuel loss.

Then
An alert should immediately be sent to the owner and fleet manager.

4. Product Backlog Prioritization

| Priority | Product Backlog Item | Business Value | Dependency |
| --- | --- | --- | --- |
| 1 | User Registration | High | None |
| 2 | User Login | High | Registration |
| 3 | Vehicle Registration | High | Login |
| 4 | Fuel Monitoring | High | Vehicle Registration |
| 5 | Dashboard | High | Fuel Monitoring |
| 6 | Fuel Analytics | Medium | Dashboard |
| 7 | Maintenance Alerts | Medium | Analytics |
| 8 | Fuel Theft Detection | Medium | Fuel Monitoring |
| 9 | Fuel Reports | Low | Analytics |
| 10 | Administrator Dashboard | Low | Login |

Reason for Prioritization

The backlog is prioritized based on business value and system dependencies. Features like registration, login, and vehicle registration are developed first because they are essential before advanced functionalities such as analytics, reporting, and alert notifications can be implemented.

5. Sprint Backlog

Sprint 1 Goal

Develop the core functionality of the system by implementing user authentication, vehicle registration, real-time fuel monitoring, and a basic dashboard.

Selected User Stories

- User Registration

- User Login

- Vehicle Registration

- Fuel Monitoring

- Dashboard

Development Tasks

User Registration

- Design registration page

- Validate user inputs

- Store user details in database

- Test registration functionality

User Login

- Create login interface

- Implement authentication

- Encrypt passwords

- Test login security

Vehicle Registration

- Create vehicle registration form

- Validate vehicle information

- Store vehicle data

Fuel Monitoring

- Connect IoT fuel sensor

- Receive real-time fuel data

- Display fuel information

Dashboard

- Display vehicle information

- Show fuel level

- Display mileage

- Display system notifications

6. Story Point Estimation

The Fibonacci estimation technique (1, 2, 3, 5, 8, 13) is used because it provides a simple and effective way to estimate development effort.

| User Story | Story Points | Justification |
| --- | --- | --- |
| User Registration | 3 | Simple user interface and database integration |
| User Login | 3 | Authentication and session management |
| Vehicle Registration | 5 | Requires validation and database relationships |
| Dashboard | 5 | Multiple UI components and data display |
| Fuel Monitoring | 8 | IoT integration and real-time data processing |
| Fuel Analytics | 8 | Data analysis and visualization |
| Maintenance Alerts | 5 | Notification scheduling |
| Fuel Theft Detection | 13 | Complex anomaly detection logic |

Justification

- 3 Story Points: Low complexity with basic development effort.

- 5 Story Points: Moderate complexity involving frontend, backend, and database integration.

- 8 Story Points: High complexity due to real-time processing and analytics.

- 13 Story Points: Very high complexity because it requires intelligent anomaly detection algorithms.

7.Sprint Goal and Expected Deliverables

Sprint Goal

The goal of Sprint 1 is to establish the foundation of the Intelligent Fuel Consumption Monitoring and Vehicle Analytics System by implementing secure user authentication, vehicle registration, real-time fuel monitoring, and a functional dashboard that displays essential vehicle and fuel information.

Expected Sprint Deliverables

- Functional User Registration Module

- Secure Login System

- Vehicle Registration Feature

- Real-Time Fuel Monitoring Module

- Dashboard with Fuel Consumption Display

- User and Vehicle Database

- Basic Testing and Bug Fixes

- Sprint Review Report

Conclusion

The Intelligent Fuel Consumption Monitoring and Vehicle Analytics System is a smart and innovative solution designed to address one of the most important challenges in modern transportation—efficient fuel management. With the increasing cost of fuel and the growing need to reduce environmental pollution, monitoring fuel consumption has become essential for both individual vehicle owners and fleet management organizations. This system provides a reliable platform that collects real-time fuel data, analyzes vehicle performance, and generates meaningful insights to help users make informed decisions.

By adopting the Agile Software Development methodology, the project is developed in small, manageable iterations, allowing continuous improvement and faster delivery of features. Agile practices such as product backlog prioritization, sprint planning, user stories, acceptance criteria, and regular stakeholder feedback ensure that the system remains flexible, user-focused, and capable of adapting to changing requirements. This approach also minimizes development risks and improves software quality through continuous testing and incremental releases.

The system offers several valuable features, including real-time fuel consumption monitoring, vehicle performance analytics, maintenance reminders, fuel theft detection, and comprehensive reporting. These features enable users to identify fuel wastage, improve driving habits, schedule preventive maintenance, and optimize vehicle performance. Fleet managers can monitor multiple vehicles simultaneously, compare fuel efficiency across the fleet, and reduce overall operational costs through data-driven decision-making.

Another significant advantage of the project is its ability to improve sustainability by promoting fuel-efficient driving practices and reducing unnecessary fuel consumption. Lower fuel usage not only decreases operating expenses but also contributes to reduced carbon emissions, making the system environmentally friendly. As transportation continues to evolve with the adoption of IoT, artificial intelligence, and smart technologies, systems like this will play an increasingly important role in building intelligent and sustainable transportation solutions.

In the future, the project can be further enhanced by integrating advanced technologies such as Artificial Intelligence (AI) and Machine Learning (ML) for predictive fuel consumption analysis, route optimization, driver behavior prediction, and predictive vehicle maintenance. Additional features such as GPS tracking, cloud-based data storage, mobile application support, voice notifications, and integration with electric and hybrid vehicles can further improve the system's capabilities and user experience.

Overall, the Intelligent Fuel Consumption Monitoring and Vehicle Analytics System provides a practical, scalable, and efficient solution for monitoring fuel usage and vehicle health. It combines modern technologies with Agile development principles to deliver a reliable application that benefits vehicle owners, drivers, fleet managers, and maintenance teams. By improving fuel efficiency, reducing operational costs, enhancing vehicle performance, and supporting environmentally responsible transportation, this project demonstrates the potential of intelligent vehicle analytics in shaping the future of smart mobility.